Culture Bubble v. Fine Arts Fabricators

Confidential Information Attorney for Defendant FAF

Culture Bubble, Inc. (“CB”) operates a high-end, high-culture family resort. The resort was largely completed by last spring, although the rides and performance centers were not yet fully constructed. As a result a rush was on to complete construction during the spring, particularly the Culture Portal and Opera House.

Each facility required two mechanical lifts to “float” the guests into the illusion of participating and enable special effects. CB’s operations manager needed to find a specialty designer and fabricator of mechanical lifts, and fast. CB decided to work with Fine Arts Fabricators (“FAF”) because its bid price was reasonable, the company had experience with lifts, and FAF’s president, Fran Douglas, stressed their “can do” attitude.

There was very little time between execution of the contract and CB’s target completion date of June 7, two weeks before the resort’s formal opening on June 22.  FAF’s Douglas explained to the CB operations manager that the normal lead time between contract execution and delivery was 12 weeks. About March 10 the parties reached “agreement in principle,” but the contract wasn’t executed until April 13. The contract contains handwritten language indicating that FAF would use its “best efforts to deliver the lifts by June 7,” 12 weeks after the agreement in principle.  The contract also states that delivery is due 12 weeks after "commencement of the contract” (12 weeks from March 10 is June 2 and from April 13 is July 6).  Each lift was priced at $60,000, for a total contract price of $240,000, and CB paid an $80,000 deposit. On May 1 CB’s manager approved the design.

As of June 7 the lifts had not arrived and the CB operations director called the FAF CEO, who explained that there had been last-minute glitches and promised delivery within three days, but this did not occur. On June 17, five days before the scheduled opening, the lifts arrived. However the base of two lifts was 10 feet by 12 feet, substantially larger than the 7 feet by 9 feet dimensions stated the May design approval. The openings on CB’s stages were 10 by 10 feet; as a result the bases of the lifts did not fit into the stage openings. FAF said the larger bases were necessary to provide the lift capacity required by the contract, and noted that the CB stages “as built” were smaller than specified in the original drawings (11 by 11).

The lift bases did not fit the openings for them on the new stages. FAF said the larger bases were necessary to provide the amount of lift capacity required by the contacts, and noted that the “as built” CB stages had openings for lifts smaller than specified in the original drawings.

The operations director refused to accept delivery and the lifts were returned to FAF. Culture Bubble’s opening was delayed for a week and it refunded presold tickets. CB quickly obtained substitute lifts but had to downscale the opening production, and media reviews noted the “paucity of special effects.” CB obtained four new lifts the following winter with smaller bases and lower lift capacity.

CB sued FAF in federal court seeking $1,880,000:

- $80,000 for contract deposit,

- $120,000 difference between the contract price ($60K)and cost of the replacement lifts ($90K),

- $880,000 in lost revenues, and

- $800,000 for loss of reputation.

FAF counterclaimed for $100,000 in lost profits, arguing it was entitled under the contract to 14 days to cure any defect. Shortly after filing the court suggested the parties mediate and they agreed.

Confidential information

You are a young partner in a fifteen-lawyer firm representing FAF in the CB litigation. Your client contact is Fran Douglas, CEO and co-founder of FAF, which has a staff of 35. You view Douglas as a somewhat “difficult client,” emotional rather than logical, sometimes unwilling to accept advice. Sometimes he acknowledges that FAF may have made a mistake, but then he comes up with excuses.

Douglas says he’d always been proud that FAF had never been sued, because they do whatever it takes to satisfy a customer despite often being brought into a project that is behind schedule. After FAF submitted an initial bid to Culture Bubble, CB began to get creative with the specs – they apparently weren’t sure what they needed. CB has argued that the contract began in mid-March, when their operation manager told Douglas they would go with FAF. Douglas says he couldn’t have started work at that point because CB hadn’t paid a deposit and was still working on the specs. A contract wasn’t signed until a month later, on April 13.

Douglas vehemently rejects the claim that by not delivering on June 7, FAF breached the contract. He says he told CB’s operations manager only that FAF would use “best efforts” to try to achieve delivery on June 7, and if all went well FAF could make the date. But Douglas refused to abandon the 12 week allowance that is FAF’s standard contract term, and the contract provides a bonus of $10,000 per lift if FAF met the June 7 date.

Unfortunately FAF’s work did not go smoothly after it tested a prototype.  FAF subcontracted the design to an Australian firm, which worked up the “weights and measures” that went to CB under FAF’s letterhead. When FAF fabricators tested the prototype it became clear that the Australians had miscalculated the dimensions of the base needed to support the weight capacity and motion of the lift. To ensure stability the design had to be modified by increasing the lifts’ base dimensions. Douglas does not know whether the Australians or FAF staff reviewed the original design plans (the only plans they had) when they enlarged the base dimensions.  Douglas says the lifts delivered would have “just” fit the openings in the original plans.

You’ve also learned that the opening dimensions in the CB architectural plans are not what was actually built.  The stage trap doors were reduced from 11 to 10 feet square, and no one informed FAF of these changes. Douglas has told you that he is personally offended that no one called him and asked him to fix the problem, after months of emails and phone calls. Douglas doesn’t understand why he should pick up the tab for the replacement lifts. He maintains that they were much too expensive – Culture Bubble deliberately went with the highest bidder, and they don’t have as much lift capacity as CB mandated in the specs given to him.

You think Douglas has a good point (and a strong defense) on the delivery date and delay issues, at least until 12 weeks after the contract signing, or July 5. FAF committed to “use best efforts” for June 7, but not to be bound to deliver before July 5. You agree that it would have taken time for the lifts to be installed, so perhaps damages should not start at earliest until mid to late July.

Your legal opinion differs from your stubborn client’s, however, on the issue of performance and breach.  It is hard for you (and you think it will be hard for a jury) to believe that FAF could have modified the lift within 14 days after delivery to reduce the base dimensions enough meet the performance specs. The fact that the replacement lifts used a different design concept tells you that the FAF design couldn’t have been easily adjusted.

While you might argue that the lifts would technically have fit under the original architectural plans, they just look too big, and it’s hard to get around FAF’s failure to notify CB of the change in base dimensions. You have explained these liability issues to your client, but he doesn’t seem to want to hear them.

You tend to agree with your client’s assertion that Culture Bubble’s consequential damages figures are wildly inflated and speculative; they will have to be proven and they should start realistically after mid-July. In general, you have serious doubts about CB’s ability to prove lost revenues, but you have not seen their evidence. You agreed to file a counterclaim for lost profits of $100,000 on the contract only reluctantly because it seems like a waste of time.

You anticipate that FAF will be on the hook for a minimum of $200,000 - most or all of the $120,000 difference between its lift price ($240,000) and the replacement lift price ($360,000), plus return of the $80,000 deposit. You also said that your fees through trial will be at least $100,000-150,000 (and that’s cheap) and that he and other FAF employees will have to appear for depositions and trial, which would take place for 5-10 days, a year to 18 months from now.

You asked Douglas about the value of the four lifts, and what has happened to them.  He told you that they are in a warehouse but will be hard to sell because they’re “over-spec’d.” He thinks FAF might be able to sell them for $30,000 each, but has no buyers.

Douglas explained to you that FAF is cash strapped at present. It makes him unwilling to throw large sums of money away on litigation, or give it to Culture Bubble. If FAF has to pay more than $100,000 - $125,000 in cash, it will have to borrow by increasing FAF’s line of credit, secured by his and his partner’s homes. While these aren’t CB’s problems, they are FAF’s economic realities.